## Slide 1
KICKOFF DECK
Migration Helper Build Plan
Build a web app that scans uploaded codebases, inventories technologies and versions, maps support expiry, and recommends upgrade paths with explainable evidence.
Java backend â€¢ thin web UI â€¢ bundled support policy data
PRIMARY FLOW
Upload â†’ Report
V1 COVERAGE
Top Stacks
DELIVERY
Codex Workers

## Slide 2
Why This Exists
The kickoff goal is a first usable product, not an endless architecture exercise.
What the tool must do
Accept an uploaded archive and a development-time local path.
Detect technologies, runtimes, build tools, and key frameworks.
Report current versions with evidence and confidence.
Show support status, support expiry, and recommended upgrade targets.
Success criteria
Readable report for every completed scan.
No silent guessing for unknown or inherited versions.
Alternative upgrade options beyond the recommended next step.
Stable, testable lifecycle data shipped with the product.

## Slide 3
Architecture Snapshot
One service owns scanning and the UI stays intentionally thin.
Backend responsibilities
Ingest and normalize uploaded sources into a temporary workspace.
Run ecosystem detectors and build dependency graphs where deterministic.
Map support-policy data and generate upgrade recommendations.
Return a normalized JSON report and scan summary endpoints.
UI responsibilities
Archive upload and scan session history.
Summary cards for unsupported or expiring technologies.
Filterable results table and detail drawer for evidence.
JSON export for downstream analysis and sharing.

## Slide 4
Migration Helper
Implementation Workstreams
The build is organized into parallel tracks with one shared contract at the center so Codex can move quickly without creating merge chaos.

## Slide 5
Delivery Waves
Work is staged so Codex workers can move in parallel without stepping on shared contracts.
Wave 1
Shared contract â€¢ Java app skeleton â€¢ UI shell with mock data
Wave 2
Ingestion and normalization â€¢ Detector SPI â€¢ Policy loader
Wave 3
Node and Java detectors â€¢ Python/.NET/Go/Docker/CI detectors
Wave 4
Recommendations â€¢ Aggregation â€¢ Observability
Wave 5
Live UI wiring â€¢ Golden reports â€¢ Integration tests â€¢ Docs

## Slide 6
Codex Worker Ownership
Each worker has a crisp write-scope and must route shared-model changes through the designated owner.
Worker 1
Platform and API core
Shared contracts, scan lifecycle, final report aggregation
Worker 2
Ingestion and normalization
Archive validation, extraction, local path scans
Worker 6
UI, tests, docs
Mock-first UI, golden reports, dev guide
Worker 3
Detector SPI + Node/Java
Evidence model, confidence model, Maven/Gradle, npm/yarn/pnpm
Worker 4
Python/.NET/Go/Docker/CI
Follow SPI exactly, no parallel detector model
Worker 5
Support policy + recommendations
Policy dataset, expiry mapping, upgrade options
Worker 1 approves shared API and report model changes.
Worker 3 owns the detector SPI; Worker 4 builds on it and does not fork it.
Worker 5 consumes detector output only and should not add direct filesystem scanning.

## Slide 7
Guardrails and Handoffs
The fastest path is crisp ownership plus disciplined integration points.
Shared rules
Worker 1 is the final owner of API and report model changes.
Worker 3 defines the detector SPI before Worker 4 expands ecosystem coverage.
Worker 5 consumes detector output only and does not add direct scanning logic.
Worker 6 builds UI against mocks first, then live endpoints.
Key risks to manage
Version resolution gaps when manifests inherit or omit versions.
False confidence from non-deterministic dependency graphs.
Policy-data mismatches if lifecycle rules are not explicit.
UI churn if the normalized report shape changes late.

## Slide 8
Immediate Next Steps
Milestone 1 should leave the team with a working, demoable scan flow.
First sprint deliverables
Shared API/report contract and scan lifecycle model.
Runnable Java app skeleton with static UI hosting.
Archive ingestion, temp workspace normalization, and initial fixtures.
Mock-backed upload UI and early report rendering.
Definition of done
Upload an archive and complete a scan end to end.
See detected technologies with evidence and confidence.
View support status, support expiry, and recommended next version.
Download the normalized JSON report for validation.